Phase 1: Systematic Dataset Audit Execution Plan V2 (Agile MVP Approach)

This revised execution plan shifts the Phase 1 audit from a massive, computationally heavy operation to a lean, Minimum Viable Product (MVP) pipeline. By starting small, the 6-member team can prove the end-to-end framework without being blocked by GPU limitations or annotation burnout.

## 1. The "Pilot-First" Strategy

Instead of boiling the ocean with 12 datasets and heavy LLMs right away, Phase 1 will focus exclusively on establishing a working pipeline.

- Target Dataset: SST-2 (Stanford Sentiment Treebank - Binary). It is widely understood, small enough to iterate quickly, and has known label noise.

- Initial Model: TF-IDF combined with Logistic Regression. This replaces the heavy BERT model for the initial run, reducing training time from hours to seconds and requiring zero GPUs.

## 2. Step-by-Step Execution Process

### Step 2.1: Lightweight Automated Error Detection

- Feature Extraction: Convert the SST-2 text snippets into numerical vectors using TF-IDF (Term Frequency-Inverse Document Frequency).

- Fast Cross-Validation: Train a Logistic Regression classifier using 5-fold cross-validation on the TF-IDF features.

- Probability Extraction: Extract the out-of-sample predicted probabilities for every instance in the SST-2 dataset.

- Cleanlab Integration: Feed the original labels and the new predicted probabilities into the cleanlab library to generate a ranked list of the most suspicious labels.

### Step 2.2: Focused Human Validation (Team of 6)

With a 6-member team, manual validation becomes highly efficient if focused properly.

- Targeted Sample: Extract only the top 50 to 100 most confidently flagged errors from cleanlab.

- Task Distribution: Divide the 6-member team into two sub-committees of 3 members each. Each sub-committee will independently review a batch of the top flagged samples in a shared spreadsheet.

- Consensus: Flag an error as "Confirmed" only if a majority of the reviewing members in a sub-committee agree that the original dataset label is incorrect.

### Step 2.3: Error Typology

Categorize the confirmed errors from the top sample into simple buckets:

- Context Stripping: Impossible to label correctly without more surrounding text.

- Objective Mislabels: Clear human error (e.g., labeling "great movie" as negative).

- Ambiguous: Highly subjective sentiment.

## 3. The Scale-Up Plan (Post-MVP)

Once the SST-2 pilot proves that the data loads, the model trains, cleanlab flags errors, and the team can validate them, the infrastructure is complete. Only then should the team consider scaling:

| Phase | Model | Dataset(s) | Compute Requirement |
| --- | --- | --- | --- |
| Pilot (MVP) | TF-IDF + Logistic Regression | SST-2 | Standard Laptop CPU (Minutes) |
| Scale 1 | DistilBERT or BERT-base | SST-2 | Basic GPU (e.g., Google Colab Free Tier) |
| Scale 2 (Optional) | BERT-base | SNLI or HateXplain | Lab GPU / Colab Pro (Hours) |

## 4. Resource Requirements (Revised)

- Compute: Standard laptops for the MVP. Free-tier Google Colab for initial BERT testing later. No 500-hour GPU cluster required to start.

- Human Resources: 6 team members. Excellent for parallelizing the annotation review of the top flagged samples and pairing up for programming the pipeline.